## Slide 1: Real-time geospatial Data processor and visualizer
Client: Werner Raath (CSIR)

## Slide 2: overview
Scrum Meetings
Changes from previous demo
Client Meetings
Milestones
Working features

## Slide 3: Changes from previous demo
Technology Changes

## Slide 4: Scrum meetings
Holidays
    3 times a week (Mon, Wed, Fri) from 11 – 3 pm
    Mainly doing research
During semester
    3 times a week (Mon, Tues, Thurs) for an hour or more
Other than the abovementioned times, meetings are held on Slack and Whatsapp.

## Slide 5: burn-down chart
Chart: Sprint no.1 Burn-down
| Day 1 | Day 2 | Day 3 | Day 4 | Day 5 | Day 6 | Day 7 | Day 8 | Day 9 | Day 10 | Day 11 | Day 12 | Day 13 | Day 14
Actual Remaining Hours | 95 | 88 | 83 | 77 | 71 | 64 | 56 | 49 | 38 | 32 | 20 | 14 | 9 | 5 | 1
Estimated Remaining Hours | 95 | 88.2143 | 81.4286 | 74.6429 | 67.8571 | 61.0714 | 54.2857 | 47.5 | 40.7143 | 33.9286 | 27.1429 | 20.3571 | 13.5714 | 6.7857 | -1.5987e-14

## Slide 6: Client meetings
  Meeting on Tuesday, 26th of July
    Showed what we have done so far
    Got some clarification
    Shared our complaints
    Client:
      Gave input on the project
      Made some suggestions like:
        Incorporating a graph showing hourly or 3-hourly, etc forecasts
        Use Social media data mining for disasters

## Slide 7: milestones
  RC 1
    06 August 2016
  RC 2
    23 September 2016
  FINAL RELEASE
    13 October 2016

## Slide 8: Working features