## Slide 1: Real-time geospatial Data processor and visualizer
Client: Werner Raath (CSIR)

## Slide 2: Overview of system
Geospatial Data Processor & Visualizer
NASA
USGS
Twitter
OpenWeather Map

## Slide 3: Changes from previous demo and issues
Weather Feature
Disaster Feature
    Data Clustering
Added Time Queries
Unit Tests

## Slide 4: Wow!! Factor
Holidays
    3 times a week (Mon, Wed, Fri) from 11 – 3 pm
    Mainly doing research
During semester
    3 times a week (Mon, Tues, Thurs) for an hour or more
Other than the abovementioned times, meetings are held on Slack and Whatsapp.

## Slide 5: burn-down chart
Chart: Sprint no.1 Burn-down
| Day 1 | Day 2 | Day 3 | Day 4 | Day 5 | Day 6 | Day 7 | Day 8 | Day 9 | Day 10 | Day 11 | Day 12 | Day 13 | Day 14
Actual Remaining Hours | 95 | 88 | 83 | 77 | 71 | 64 | 56 | 49 | 38 | 32 | 20 | 14 | 9 | 5 | 1
Estimated Remaining Hours | 95 | 88.2143 | 81.4286 | 74.6429 | 67.8571 | 61.0714 | 54.2857 | 47.5 | 40.7143 | 33.9286 | 27.1429 | 20.3571 | 13.5714 | 6.7857 | -1.5987e-14

## Slide 6: Scrum board

## Slide 7: Demo